CandidStudent — Backend Tickets (Detailed, Sample Format)

1. Ticket BE-01 — AuthModule DB foundation (Users table) + Sequelize Model + Repository + argon2 refresh token hashing

Sprint goal

Create a single source of truth for authentication identity and activation using a Users table, with refresh tokens stored as argon2 hashes.

Scope (what will be delivered)

Sequelize migration for users table (user_id, email, role, refresh_token_hash, is_active, created_at, updated_at)

Sequelize model definition + repository pattern for Users

argon2 hashing for refresh_token before persisting

Repository unit tests (happy paths + negative cases)

Deliverables

Migration file for users table

UsersModel + UsersRepository

argon2 helper (hash/verify) used for refresh tokens

Jest unit tests for repository methods

User stories

As a developer, I can create a user and store refresh tokens securely (hashed).

As a developer, I can activate/deactivate a user in one place (users table).

Tasks / backlog items (suggested)

Create Sequelize migration: users table with constraints: email UNIQUE; role enum; is_active default true/false (decide default)

Implement UsersModel (Sequelize) with proper field types and timestamps

Implement UsersRepository methods: createUser, findByEmail, findById, updateRefreshTokenHash, clearRefreshTokenHash, setActive(true/false)

argon2: hash(refreshToken) before save; verify(hash, token) for validation flows

Unit tests: createUser, unique email conflict, updateRefreshTokenHash, activate/deactivate, findByEmail/Id not found

Acceptance criteria (definition of done)

Migration runs successfully and table columns match spec

refresh_token is never stored in plaintext (only hash)

Activation is stored ONLY on users.is_active

All repository unit tests pass

Out of scope (not included in this sprint)

JWT issuance endpoints (handled in BE-02/BE-03)

OAuth providers

2. Ticket BE-02 — AuthModule JWT implementation (access + refresh) + rotation

Sprint goal

Implement access_token + refresh_token generation, verification, rotation, and persistence against UsersRepository.

Scope (what will be delivered)

JwtModule configuration (access + refresh secrets + expirations)

Login flow returns access_token + refresh_token

Refresh flow rotates refresh token and issues new access token

Refresh token verification uses argon2 verify against users.refresh_token_hash

Deliverables

AuthService methods: signAccessToken, signRefreshToken, login, refresh, logout

AuthController endpoints: POST /auth/login, POST /auth/refresh_token (or per your diagram endpoints)

Unit tests for AuthService token rotation logic

User stories

As a developer, I can login and receive JWT access + refresh tokens.

As a developer, I can refresh tokens securely with rotation.

Tasks / backlog items (suggested)

Define token payload (sub=user_id, role) and standard claims

Implement login: verify password (argon2) → sign tokens → store refresh_token_hash

Implement refresh: verify provided refresh token with stored hash → issue new access token + new refresh token → replace stored hash

Implement logout: clear refresh_token_hash

Add config keys: JWT_ACCESS_SECRET, JWT_REFRESH_SECRET, JWT_ACCESS_TTL, JWT_REFRESH_TTL

Unit tests: refresh rotation invalidates old refresh token

Acceptance criteria (definition of done)

Login returns access_token + refresh_token

Refresh returns new access_token + refresh_token and old refresh_token becomes invalid

logout clears refresh token hash

Service tests cover success + invalid token flows

Out of scope (not included in this sprint)

2FA

SSO/OAuth

3. Ticket BE-03 — Auth endpoints per diagram + is_active enforcement

Sprint goal

Add endpoints exactly as specified and enforce users.is_active for all protected routes.

Scope (what will be delivered)

POST /auth/add_user

GET /auth/verify (verify refresh token & return new access token)

POST /auth/refresh_token (rotate refresh token)

POST /auth/activate (sets users.is_active=true)

POST /auth/deactivate (sets users.is_active=false)

Deliverables

AuthController endpoints matching spec

DTOs for request bodies + query params

Guards/interceptors enforce inactive users cannot access protected endpoints

User stories

As an admin, I can activate/deactivate any user centrally.

As a developer, I can verify refresh tokens and issue new access tokens.

Tasks / backlog items (suggested)

Create DTOs with class-validator for each endpoint (see DTO Validation Spec)

Implement add_user: validate payload, create user in UsersRepository (and role-specific linking later)

Implement verify: accept refresh_token (query or header), verify hash, issue new access token

Implement refresh_token: rotation per BE-02

Implement activate/deactivate: validate user_id; update users.is_active

Add an ActiveUserGuard (or check inside JwtAuthGuard) that rejects inactive users with 403

DTO validation spec: AddUserDto: email => @IsEmail(); @MaxLength(254); trim+lowercase in pipe/transformer

DTO validation spec: AddUserDto: role => @IsEnum(UserRole)

DTO validation spec: AddUserDto: password => @IsString(); @MinLength(8); @MaxLength(72); optional @Matches(...) password policy

DTO validation spec: RefreshTokenDto: refresh_token => @IsString(); @MinLength(20); @MaxLength(2048)

DTO validation spec: ActivateUserDto: user_id => @IsUUID('4')

DTO validation spec: DeactivateUserDto: user_id => @IsUUID('4')

DTO validation spec: VerifyDto (query): refresh_token => @IsString(); @MinLength(20)

Acceptance criteria (definition of done)

All endpoints exist and return expected status codes

Inactive users cannot access protected routes

DTO validation rejects invalid inputs (email, uuid, enum)

Out of scope (not included in this sprint)

Role-specific profile creation (handled in role modules)

4. Ticket BE-04 — LoggingInterceptor (global)

Sprint goal

Implement a production-grade LoggingInterceptor that logs request method, path, status, duration, and a request_id.

Scope (what will be delivered)

Global interceptor registration

request_id generation (uuid) and propagation to response header

Structured log format (JSON)

Deliverables

LoggingInterceptor in src/common/interceptors/logging.interceptor.ts

App bootstrap registers interceptor globally

Unit test: interceptor attaches request_id and logs

User stories

As a developer, I can trace requests via request_id across logs.

Tasks / backlog items (suggested)

Implement interceptor: start timer, on finalize log duration + status

Attach X-Request-Id header if missing

Use Nest Logger or preferred logger adapter

Add unit tests with mocked ExecutionContext and CallHandler

Acceptance criteria (definition of done)

Every request includes X-Request-Id

Log line includes method, path, statusCode, duration_ms, request_id

Out of scope (not included in this sprint)

Full centralized logging stack (ELK/Datadog)

5. Ticket BE-05 — RolesGuard + @Roles decorator

Sprint goal

Implement role-based access control at controller/route level using guards and decorators.

Scope (what will be delivered)

@Roles(...roles) decorator

RolesGuard reads roles metadata and compares to request.user.role

Integration with JwtAuthGuard

Deliverables

roles.decorator.ts and roles.guard.ts

Example usage on one controller method

User stories

As a developer, I can protect endpoints by role with one line.

Tasks / backlog items (suggested)

Create Roles decorator using SetMetadata

Create RolesGuard that checks metadata and request.user.role

Register globally or per-module (recommended per-route with @UseGuards)

Add unit tests for guard logic (allowed/denied)

Acceptance criteria (definition of done)

Routes decorated with @Roles reject disallowed roles with 403

Guard unit tests pass

Out of scope (not included in this sprint)

Fine-grained permissions matrix (later)

6. Ticket Ticket BE-06 — StudentModule: Student table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the Student persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for student table

Sequelize model for Student

StudentRepository with core methods

Repository unit tests

Deliverables

Migration file for student table

StudentModel

StudentRepository

Jest tests for repository

User stories

As a developer, I can persist and query Student records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: student_id(uuid PK), user_id(uuid FK->users.user_id UNIQUE), university_id(uuid FK), admin_id(uuid FK nullable), first_name, last_name, email(optional if in users), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): CreateStudentDto: user_id => @IsUUID('4')

DTO validation spec (future controller use): CreateStudentDto: university_id => @IsUUID('4')

DTO validation spec (future controller use): CreateStudentDto: first_name/last_name => @IsString(); @MaxLength(50); @IsOptional() as needed

DTO validation spec (future controller use): UpdateStudentDto: all fields @IsOptional() with same validators

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

7. Ticket Ticket BE-07 — TeacherModule: Teacher table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the Teacher persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for teacher table

Sequelize model for Teacher

TeacherRepository with core methods

Repository unit tests

Deliverables

Migration file for teacher table

TeacherModel

TeacherRepository

Jest tests for repository

User stories

As a developer, I can persist and query Teacher records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: teacher_id(uuid PK), user_id(uuid FK UNIQUE), university_id(uuid FK), is_verified(boolean default false), specialty(optional), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): CreateTeacherDto: user_id => @IsUUID('4')

DTO validation spec (future controller use): CreateTeacherDto: university_id => @IsUUID('4')

DTO validation spec (future controller use): CreateTeacherDto: specialty => @IsString(); @MaxLength(120); @IsOptional()

DTO validation spec (future controller use): UpdateTeacherDto: is_verified => @IsBoolean(); @IsOptional()

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

8. Ticket Ticket BE-08 — UniversityAdminModule: UniversityAdmin table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the UniversityAdmin persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for universityadmin table

Sequelize model for UniversityAdmin

UniversityAdminRepository with core methods

Repository unit tests

Deliverables

Migration file for universityadmin table

UniversityAdminModel

UniversityAdminRepository

Jest tests for repository

User stories

As a developer, I can persist and query UniversityAdmin records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: admin_id(uuid PK), user_id(uuid FK UNIQUE), university_id(uuid FK), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): CreateUniversityAdminDto: user_id => @IsUUID('4')

DTO validation spec (future controller use): CreateUniversityAdminDto: university_id => @IsUUID('4')

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

9. Ticket Ticket BE-09 — UniversityModule: University table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the University persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for university table

Sequelize model for University

UniversityRepository with core methods

Repository unit tests

Deliverables

Migration file for university table

UniversityModel

UniversityRepository

Jest tests for repository

User stories

As a developer, I can persist and query University records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: university_id(uuid PK), name(string 2-120), location(string nullable), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): CreateUniversityDto: name => @IsString(); @MinLength(2); @MaxLength(120)

DTO validation spec (future controller use): CreateUniversityDto: location => @IsString(); @MaxLength(120); @IsOptional()

DTO validation spec (future controller use): UpdateUniversityDto: fields @IsOptional() + same validators

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

10. Ticket Ticket BE-10 — EmployerModule: Employer table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the Employer persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for employer table

Sequelize model for Employer

EmployerRepository with core methods

Repository unit tests

Deliverables

Migration file for employer table

EmployerModel

EmployerRepository

Jest tests for repository

User stories

As a developer, I can persist and query Employer records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: employer_id(uuid PK), user_id(uuid FK UNIQUE), company_name(string 2-160), phone(optional), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): CreateEmployerDto: user_id => @IsUUID('4')

DTO validation spec (future controller use): CreateEmployerDto: company_name => @IsString(); @MinLength(2); @MaxLength(160)

DTO validation spec (future controller use): CreateEmployerDto: phone => @IsString(); @MaxLength(30); @IsOptional()

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

11. Ticket Ticket BE-11 — VacancyModule: Vacancy table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the Vacancy persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for vacancy table

Sequelize model for Vacancy

VacancyRepository with core methods

Repository unit tests

Deliverables

Migration file for vacancy table

VacancyModel

VacancyRepository

Jest tests for repository

User stories

As a developer, I can persist and query Vacancy records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: vacancy_id(uuid PK), employer_id(uuid FK), title(string 2-160), description(text), experience_level(enum), work_mode(enum), type(enum), expires_at(date nullable), is_active(boolean default true), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): CreateVacancyDto: employer_id => @IsUUID('4')

DTO validation spec (future controller use): CreateVacancyDto: title => @IsString(); @MinLength(2); @MaxLength(160)

DTO validation spec (future controller use): CreateVacancyDto: description => @IsString(); @MinLength(10); @MaxLength(5000)

DTO validation spec (future controller use): CreateVacancyDto: experience_level => @IsEnum(ExperienceLevel)

DTO validation spec (future controller use): CreateVacancyDto: work_mode => @IsEnum(WorkMode)

DTO validation spec (future controller use): CreateVacancyDto: type => @IsEnum(VacancyType)

DTO validation spec (future controller use): CreateVacancyDto: expires_at => @IsDateString(); @IsOptional()

DTO validation spec (future controller use): UpdateVacancyDto: all @IsOptional() with same validators

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

12. Ticket Ticket BE-12 — ProjectModule: Project table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the Project persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for project table

Sequelize model for Project

ProjectRepository with core methods

Repository unit tests

Deliverables

Migration file for project table

ProjectModel

ProjectRepository

Jest tests for repository

User stories

As a developer, I can persist and query Project records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: project_id(uuid PK), student_id(uuid FK), university_id(uuid FK nullable), teacher_id(uuid FK nullable), title(string 2-160), description(text), github_url(varchar nullable), demo_url(varchar nullable), is_university_project(boolean), verification_status(enum), badge(enum nullable), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): CreateProjectDto: student_id => @IsUUID('4')

DTO validation spec (future controller use): CreateProjectDto: title => @IsString(); @MinLength(2); @MaxLength(160)

DTO validation spec (future controller use): CreateProjectDto: description => @IsString(); @MinLength(10); @MaxLength(5000)

DTO validation spec (future controller use): CreateProjectDto: github_url/demo_url => @IsUrl({ require_protocol: true }); @IsOptional()

DTO validation spec (future controller use): CreateProjectDto: is_university_project => @IsBoolean()

DTO validation spec (future controller use): CreateProjectDto: university_id => @ValidateIf(o=>o.is_university_project); @IsUUID('4')

DTO validation spec (future controller use): UpdateProjectDto: fields @IsOptional() with same validators

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

13. Ticket BE-13 — SkillModule: skills + join tables migrations + repository + unit tests

Sprint goal

Create skills table and normalized join tables for Student↔Skill, Project↔Skill, Vacancy↔Skill with repository helpers.

Scope (what will be delivered)

Migration: skills table (skill_id, name unique, category optional)

Migrations: student_skills, project_skills, vacancy_skills join tables with composite unique constraints

Repository methods to attach/detach skills to entities

Unit tests for join-table operations

Deliverables

Migrations: skills + join tables

SkillModel + join models

SkillsRepository helper methods

Jest tests

User stories

As a developer, I can assign skills to a student/project/vacancy safely without duplicates.

Tasks / backlog items (suggested)

Create migration for skills: name unique (case-insensitive if possible via normalized column)

Create join table migrations with composite unique indexes: (student_id, skill_id), (project_id, skill_id), (vacancy_id, skill_id)

Create repository helpers: addSkillToStudent, removeSkillFromStudent, listStudentSkills; same for project/vacancy

DTO validation spec: skill_id => @IsUUID('4'); entity_id => @IsUUID('4')

DTO validation spec: name => @IsString(); @MinLength(2); @MaxLength(80)

Acceptance criteria (definition of done)

Join tables prevent duplicates (unique constraints)

Repository helpers work and are covered by tests

Out of scope (not included in this sprint)

Search/ranking logic

14. Ticket Ticket BE-14 — MessagingModule: Message table (Sequelize) + Repository + Unit Tests

Sprint goal

Create the Message persistence layer using Sequelize migrations/models and a repository with unit tests.

Scope (what will be delivered)

Sequelize migration for message table

Sequelize model for Message

MessageRepository with core methods

Repository unit tests

Deliverables

Migration file for message table

MessageModel

MessageRepository

Jest tests for repository

User stories

As a developer, I can persist and query Message records via a repository.

Tasks / backlog items (suggested)

Design and implement migration columns: message_id(uuid PK), sender_user_id(uuid FK users), receiver_user_id(uuid FK users), content(text 1-4000), context_type(enum), context_id(uuid nullable), attachment_links(json/text array nullable), created_at, updated_at

Create Sequelize model with correct types, associations, indexes

Implement repository methods: create, findById, list (with pagination-ready signature), update

Add unit tests for create/find/update and not-found behavior

DTO validation spec (future controller use): SendMessageDto: sender_user_id => @IsUUID('4')

DTO validation spec (future controller use): SendMessageDto: receiver_user_id => @IsUUID('4')

DTO validation spec (future controller use): SendMessageDto: content => @IsString(); @MinLength(1); @MaxLength(4000)

DTO validation spec (future controller use): SendMessageDto: context_type => @IsEnum(MessageContextType); @IsOptional()

DTO validation spec (future controller use): SendMessageDto: context_id => @IsUUID('4'); @IsOptional()

DTO validation spec (future controller use): SendMessageDto: attachment_links => @IsArray(); @IsUrl({require_protocol:true},{each:true}); @IsOptional()

Acceptance criteria (definition of done)

Migration runs and creates expected schema

Repository methods work and are covered by tests

No activation flags duplicated if users table is source of truth

Out of scope (not included in this sprint)

Controller/service endpoints (handled in controller/service tickets)

15. Ticket Ticket BE-15 — AuthModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for AuthModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: add-user.dto.ts, login.dto.ts, refresh-token.dto.ts, activate-user.dto.ts, deactivate-user.dto.ts, verify.dto.ts

AuthModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: AddUserDto: email => @IsEmail(); @MaxLength(254); trim+lowercase in pipe/transformer

Validation spec: AddUserDto: role => @IsEnum(UserRole)

Validation spec: AddUserDto: password => @IsString(); @MinLength(8); @MaxLength(72); optional @Matches(...) password policy

Validation spec: RefreshTokenDto: refresh_token => @IsString(); @MinLength(20); @MaxLength(2048)

Validation spec: ActivateUserDto: user_id => @IsUUID('4')

Validation spec: DeactivateUserDto: user_id => @IsUUID('4')

Validation spec: VerifyDto (query): refresh_token => @IsString(); @MinLength(20)

Validation spec: All DTOs: use @IsNotEmpty() where required

Validation spec: Use @Transform(({value})=>String(value).trim()) for strings (class-transformer)

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

16. Ticket Ticket BE-16 — StudentModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for StudentModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-student.dto.ts, update-student.dto.ts, list-students.query.dto.ts

StudentModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateStudentDto: user_id => @IsUUID('4')

Validation spec: CreateStudentDto: university_id => @IsUUID('4')

Validation spec: UpdateStudentDto: first_name/last_name => @IsString(); @MaxLength(50); @IsOptional()

Validation spec: ListStudentsQueryDto: page => @IsInt(); @Min(1); @IsOptional()

Validation spec: ListStudentsQueryDto: limit => @IsInt(); @Min(1); @Max(100); @IsOptional()

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

17. Ticket Ticket BE-17 — TeacherModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for TeacherModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-teacher.dto.ts, update-teacher.dto.ts, verify-teacher.dto.ts

TeacherModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateTeacherDto: user_id => @IsUUID('4')

Validation spec: CreateTeacherDto: university_id => @IsUUID('4')

Validation spec: VerifyTeacherDto: is_verified => @IsBoolean()

Validation spec: UpdateTeacherDto: specialty => @IsString(); @MaxLength(120); @IsOptional()

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

18. Ticket Ticket BE-18 — UniversityAdminModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for UniversityAdminModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-admin.dto.ts, update-admin.dto.ts

UniversityAdminModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateUniversityAdminDto: user_id => @IsUUID('4')

Validation spec: CreateUniversityAdminDto: university_id => @IsUUID('4')

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

19. Ticket Ticket BE-19 — UniversityModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for UniversityModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-university.dto.ts, update-university.dto.ts

UniversityModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateUniversityDto: name => @IsString(); @MinLength(2); @MaxLength(120)

Validation spec: CreateUniversityDto: location => @IsString(); @MaxLength(120); @IsOptional()

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

20. Ticket Ticket BE-20 — EmployerModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for EmployerModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-employer.dto.ts, update-employer.dto.ts

EmployerModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateEmployerDto: user_id => @IsUUID('4')

Validation spec: CreateEmployerDto: company_name => @IsString(); @MinLength(2); @MaxLength(160)

Validation spec: UpdateEmployerDto: company_name => @IsString(); @MinLength(2); @MaxLength(160); @IsOptional()

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

21. Ticket Ticket BE-21 — VacancyModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for VacancyModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-vacancy.dto.ts, update-vacancy.dto.ts, list-vacancies.query.dto.ts

VacancyModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateVacancyDto: employer_id => @IsUUID('4')

Validation spec: CreateVacancyDto: title => @IsString(); @MinLength(2); @MaxLength(160)

Validation spec: CreateVacancyDto: description => @IsString(); @MinLength(10); @MaxLength(5000)

Validation spec: CreateVacancyDto: experience_level => @IsEnum(ExperienceLevel)

Validation spec: CreateVacancyDto: work_mode => @IsEnum(WorkMode)

Validation spec: CreateVacancyDto: type => @IsEnum(VacancyType)

Validation spec: CreateVacancyDto: expires_at => @IsDateString(); @IsOptional()

Validation spec: ListVacanciesQueryDto: page/limit => @IsInt(); @Min(1); @Max(100)

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

22. Ticket Ticket BE-22 — ProjectModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for ProjectModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-project.dto.ts, update-project.dto.ts, request-verification.dto.ts

ProjectModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateProjectDto: student_id => @IsUUID('4')

Validation spec: CreateProjectDto: title => @IsString(); @MinLength(2); @MaxLength(160)

Validation spec: CreateProjectDto: description => @IsString(); @MinLength(10); @MaxLength(5000)

Validation spec: CreateProjectDto: github_url/demo_url => @IsUrl({require_protocol:true}); @IsOptional()

Validation spec: CreateProjectDto: is_university_project => @IsBoolean()

Validation spec: CreateProjectDto: university_id => @ValidateIf(o=>o.is_university_project); @IsUUID('4')

Validation spec: RequestVerificationDto: project_id => @IsUUID('4')

Validation spec: RequestVerificationDto: teacher_id => @IsUUID('4')

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

23. Ticket Ticket BE-23 — SkillModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for SkillModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: create-skill.dto.ts, assign-skill.dto.ts

SkillModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: CreateSkillDto: name => @IsString(); @MinLength(2); @MaxLength(80)

Validation spec: AssignSkillDto: skill_id => @IsUUID('4')

Validation spec: AssignSkillDto: entity_id => @IsUUID('4')

Validation spec: AssignSkillDto: entity_type => @IsEnum(EntityType)

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

24. Ticket Ticket BE-24 — MessagingModule: DTO layer (class-validator) + module wiring

Sprint goal

Add DTO validation contracts for MessagingModule and wire module exports/imports cleanly in TypeScript.

Scope (what will be delivered)

DTO classes for create/update endpoints

Validation rules using class-validator decorators

Module wiring (providers/controllers exports) prepared for controller/service implementation

Deliverables

DTO files: send-message.dto.ts, list-messages.query.dto.ts

MessagingModule module updated (imports/providers/exports)

DTO unit tests optional (basic)

User stories

As a developer, I can trust incoming payloads are validated consistently.

Tasks / backlog items (suggested)

Create DTO classes in src/modules/.../dto

Apply class-validator decorators exactly per spec

Ensure ValidationPipe is global (whitelist+transform) so DTO rules are enforced

Update module index exports for DTOs and types

Validation spec: SendMessageDto: sender_user_id => @IsUUID('4')

Validation spec: SendMessageDto: receiver_user_id => @IsUUID('4')

Validation spec: SendMessageDto: content => @IsString(); @MinLength(1); @MaxLength(4000)

Validation spec: SendMessageDto: attachment_links => @IsArray(); @IsUrl({require_protocol:true},{each:true}); @IsOptional()

Validation spec: ListMessagesQueryDto: page/limit => @IsInt(); @Min(1); @Max(100)

Acceptance criteria (definition of done)

Invalid payloads are rejected with 400 and helpful messages

DTOs cover create/update and optional fields behave correctly

Out of scope (not included in this sprint)

Controller/service logic

25. Ticket BE-25 — AuthModule: Controller + Service wiring (uses DTOs, guards, JWT)

Sprint goal

Implement AuthController/AuthService using the created DTOs, UsersRepository, JwtService, RolesGuard, and is_active enforcement.

Scope (what will be delivered)

AuthController endpoints per spec: add_user, verify, refresh_token, activate, deactivate

AuthService business logic (token issuance/verification/rotation)

Swagger decorators for auth endpoints (optional but recommended)

Deliverables

AuthController + AuthService implemented

E2E smoke tests for auth endpoints (optional)

User stories

As a developer, I can create users and manage tokens via API endpoints.

Tasks / backlog items (suggested)

Wire DTOs to controller methods

Use RolesGuard for activate/deactivate endpoints (e.g., admin-only)

Use argon2 verify for refresh token checks

Return consistent response shapes (status, data, message)

Add Swagger response examples

Acceptance criteria (definition of done)

Endpoints respond with correct codes (201/200/403/401)

Invalid payloads are rejected by DTO validation

Inactive users cannot access protected endpoints

Out of scope (not included in this sprint)

Full auth UI frontend

26. Ticket BE-26 — Module registration: Sequelize feature models per module (clean separation)

Sprint goal

Ensure each module registers only its own Sequelize models and exports repositories cleanly for other modules.

Scope (what will be delivered)

Each module has its own module.ts registering Sequelize models via SequelizeModule.forFeature([...])

Repositories provided and exported where needed

No circular dependencies (use forwardRef only if necessary)

Deliverables

Updated module.ts files for Auth/Student/Teacher/Admin/University/Employer/Vacancy/Project/Skill/Messaging

Index exports for repositories

User stories

As a developer, I can add new modules without breaking existing imports.

Tasks / backlog items (suggested)

Update module.ts for each module: imports SequelizeModule.forFeature([...])

Add providers: Repository classes

Export repositories for use in services in other modules (if needed)

Add lint rule check for module boundary imports

Acceptance criteria (definition of done)

App boots with all modules registered

No runtime model registration errors

Out of scope (not included in this sprint)

Controllers/services for all modules (separate tickets)

27. Ticket BE-27 — Unit test harness for Sequelize repositories (test DB or sqlite)

Sprint goal

Create a repeatable unit testing setup for Sequelize repositories (isolation + deterministic fixtures).

Scope (what will be delivered)

Test database configuration (sqlite in-memory or docker test postgres)

Helpers for migrating/tearing down schema

Base test utilities for repositories

Deliverables

jest setup for db tests

test utils (createSequelizeTestModule, teardown)

User stories

As a developer, I can run repository tests reliably on CI and locally.

Tasks / backlog items (suggested)

Decide test DB strategy (sqlite in-memory recommended for unit tests)

Create test module factory injecting Sequelize + models

Add beforeAll/afterAll hooks to sync schema

Example test for UsersRepository demonstrating pattern

Acceptance criteria (definition of done)

Repository tests run in isolation and pass without manual DB setup

Out of scope (not included in this sprint)

Full E2E test suite

28. Ticket BE-28 — Global ValidationPipe hardening + consistent error response shape

Sprint goal

Ensure DTO validation is strict and error responses are consistent across the API.

Scope (what will be delivered)

Global ValidationPipe config: whitelist, forbidNonWhitelisted, transform

HttpExceptionFilter returning consistent error envelope

Document response shape for 400/401/403/404

Deliverables

main.ts updated with ValidationPipe options

Exception filter in src/common/filters

Docs snippet for error shape

User stories

As a developer, I can rely on consistent validation and error responses.

Tasks / backlog items (suggested)

Enable ValidationPipe({ whitelist:true, forbidNonWhitelisted:true, transform:true, transformOptions:{ enableImplicitConversion:true } })

Create HttpExceptionFilter: include timestamp, path, statusCode, message, errors[]

Add unit tests for filter formatting (optional)

Acceptance criteria (definition of done)

Extra fields in payload are rejected

Validation errors include clear field-level messages

Out of scope (not included in this sprint)

Localization of error messages